DRAFT MINUTES OF AICC MEETING

University of Washington,  Seattle, WA

24-25 January 2002

# Meeting called at 0830 with introductory remarks by Dr. Lisa Clough, AICC Chair

- The host for the meeting Captain Dan Schwartz introduced Dr. Russ McDuff who welcomed the participants to UW

- Dan covered logistics for the meeting

- Introductions were made around the room

- Lisa reviewed the agenda – appendix I

- List of attendees is attached as appendix II

- Minutes from the September, 2001 and AGU Town Hall meetings were approved

# AICC Chair Report (Lisa Clough)

- Reviewed actions items from 9/01 meeting with some items completed and some still to do. 27 action items total.

- 7 have been completed

- 3 are not applicable to 2002 since there will not be any SOO cruises, however the wording regarding future SOO cruises will need to be updated to the current reality.

- 7 items need clarification

  - Formal letter to NOAA re: scheduling. This has been acknowledged by Captain McClean, head of NOAA’s Ocean Exploration program, however a letter stating the funding decision time lines of other agencies and for making scheduling decisions was still considered useful.  Add this to the To Do list.

  - Multi-National Meeting. No action for AICC, information on this effort will be provided as it is available from Tom Pyle of NSF

  - SeaBeam transducer survey – recommendation to do this still stands, however it will most likely not be scheduled until the 2004 dry-docking.

  - CTD/winch controller and sheave alignment – this issue will be revisited by the SBI pre-cruise planning process.

  - Replacement of 9/16 inch wire – scheduled for Feb. 20, 2002

  - .680 wire test – this was done by CG and outside contractor (Interocean) – recommend that documentation of the test procedures and results be kept available on board the ship in the wire record.

  - Coast Guard can use help with sole source justifications or careful definition of equipment specifications for some science equipment purchases – this is an ongoing requirement and will be requested when specifically needed.

- 4 items in progress

  - Clearance issues, in particular with Russia and with regard to Native American concerns will be addressed at the September meeting when State Department can be involved.

  - All Federal agencies with requested work should be involved with scheduling meetings.

  - Science seawater system and incubations to be discussed later this meeting.

  - High Latitude communications to be discussed later this meeting.

- 6 Items on the current “to do list”

  - Formal recommendations from AICC need to be developed and made for:

    - Underway Seabeam data collection

    - SDN/Computer technical support

  - Web/Planning

    - Add scheduling information to AICC website including Simon’s procedure description for scheduling.

    - Include Data Policies in the Cruise planning manual

    - International issues related to work in coastal zones on AMORE

    - Add information regarding clearances to cruise planning manual

# UNOLS Report (Mike Prince)

- Reviewed Fleet Renewal Plan (10 ships in next decade) which was published late last year by the Federal Oceanographic Facilities Committee (FOFC) and accepted by the agency heads as the road map for replacing aging ships in the academic fleet. Next steps involve implementation (funding) of the renewal plan.  UNOLS role is mostly involved in providing community input into the design of the new vessels and promoting their funding and construction.  The first ship in the plan is the KILO MOANA (AGOR 26) which has been launched and will be delivered to the University of Hawaii later this year. This vessel is a Small Waterplane Area Twin-Hull (SWATH) which will be evaluated closely to see if this design will be appropriate for future R/Vs. The design process for the next vessel in the plan, a replacement for the R/V ALPHA HELIX, is well underway.  The concept design for the Alaska Regional Research Vessel (ARRV) has been completed and describes an ice capable (A1 class) vessel that can operate in the Being Sea year round. A poster showing the basic design features of this vessel is available on the UNOLS (FIC) web page.

- UNOLS is involved in getting community input on the needs for new wires and cables in the standard UNOLS wire pool.  The immediate focus is on a higher bandwidth cable in the size range for towed undulating profilers and CTDs.

- The Post Cruise assessment form and process are being reviewed and updated by a UNOLS committee.

- The RVTEC is working with NSF program manager to develop a set of standards and an inventory of basic technical support and shared use science equipment on UNOLS vessels.  Coast Guard Icebreakers will probably want to establish similar guidelines for their cruise planning manuals.

- The DESSC has been considering upgrades and overhaul of deep submergence facilities. Of mutual interest to both DESSC and AICC is the request to utilize larger ROVs such as JASON from the HEALY.

- The UNOLS Council and Fleet Improvement Committee will be holding a joint meeting in Jacksonville, Florida on February 26 – 28 during which they will tour the KILO MOANA and the major subject of discussion will be the implementation of the Fleet Renewal Plan.

# NSF Report (Simon Stephenson)

- NSF received about 8% increase as a whole, OPP may get as much as 9% and Simon may get 10% primarily to operate the HEALY.

- Simon mentioned that they are very pleased with the operation of HEALY.  Both of the first year cruises were very complicated and challenging, but were completed very successfully.  There have been many lessons learned from the first year. They are pleased with the formal debriefs and the lead that AICC has taken.

- AICC’s role is fundamentally to make the Coast Guard and the funding agencies look smarter by providing the scientific expertise needed to make good decisions.

- Projects are driving the funding decisions.  It is NSF’s, Coast Guard’s and the Chief Scientist’s responsibility to make things work.  AICC’s role is to make recommendations.  Should be careful to make sure that action items are clearly the role of the AICC.  If it is the role of an agency or the Coast Guard these should be made as a recommendation.  Lisa mentioned that the plan is for the AICC to put forth a formal letter of recommendations and the action item list will be for UNOLS and AICC members.

# NOAA Report (Kathy Crane)

- Described Arctic Exploration Program. NOAA received $14M for Ocean Exploration and they have a verbal commitment that $1.5M in FY02 can be used for the Arctic. They will probably use the Canadian icebreaker, LOUIS ST LAURENT in Canada Basin for about three weeks.

- NOAA will host a meeting at Ocean Sciences on 12 Feb concerning international cooperation in Arctic research.

- Need to have the formal US-Russian agreement regarding Ocean Science renewed. The process of getting this signed has lapsed lately and they will attempt to create a draft while in Hawaii that could lead to signing a renewed agreement this summer.

- Consideration is being given to declaring 2007 an “International Polar Year”

# ARVOC Report (Bill Detrich)

- Very heavy ice in Antarctica this year in part due to the presence of a very large iceberg trapping the ice. Palmer was beset for a significant period of time.

- Palmer’s lease was renewed for another 6 years.

- Both Palmer and Gould will go into shipyard in Chile this year.

  - Palmer work:

    - SeaBeam will be replaced this year with a Simrad 120 system

    - Uncontaminated Seawater system will be completely redone

    - -25 Freezer and laboratory system

    - Labs will be renovated.

    - Re-cable the LAN so that there will be two separate systems

    - Redo underway seawater flow-through system

    - RM Young Met system.

    - Upgrade MGG air gun system

    - Replacing Bathy 2000 with a Bathy W system

    - New 1200m MCS Steamer

    - New UV (PUV/GUV) monitoring system.

  - LMG work:

    - Winches and Wires , new 680 coax, new 1/2 wire

    - New DUSH 6 winch and Mooring system winch

    - New UV (PUV/GUV) monitoring system.

- WHOI’s role is that of specialized equipment consultant to Raytheon Polar Services in areas such as MOCNESS, Moorings and others.

- ARVOC met last October and a couple of items were covered in executive session of interest to AICC.

  - ARVOC would like to add oversight of OPP funded projects scheduled on Coast Guard Icebreakers to their charter. This will lead to the need for more interaction and coordination with AICC.  It is assumed that the ARVOC will be primarily concerned with operations in the Antarctic and Southern Oceans and AICC with the Arctic, however there would be issues such as equipment, outfitting and scheduling conflicts that would be of mutual interest. The item from their minutes is quoted below.

    - RPSC and NSF’s advice will be requested on the advisability of adding projects on US Coast Guard Icebreakers funded by OPP to ARVOC oversight. If the increasing use of the USCG Icebreakers to perform science is a trend, there are multiple areas where the interaction between the AICC and ARVOC could be strengthened. These areas include shared-use equipment stored in Seattle, advice on how to best coordinate RPSC and USCG contributions to logistical demands, and including out briefs from those science projects in the out briefs received by ARVOC.  This item was discussed and approved for Charter Change.

  - Bill Detrich has agreed to serve as the ARVOC liaison to AICC. Jim Swift is currently the AICC liaison to ARVOC.

  - A committee of visitors examination of Polar Programs at NSF was concerned with the possibility that some projects were being turned down due to a lack of assets.  One factor is the fact that the vessels in the Antarctic have several missions to perform including direct science support. As an example, Hazmat transportation from Palmer station might be cutting into available shiptime for other projects. ARVOC was interested in seeing if ships of opportunity, such as the Coast Guard Icebreakers, could be used for this transport work. This is not really an AICC issue, but could become one if it impacts availability of assets for the Arctic.

# Coast Guard Report (CDR Joe Bodenstedt)

- HEALY is in Seattle after their inaugural voyage to the Eastern Arctic. They are scheduled for dry-docking in February and will be loading for this summers Western Arctic cruises in April.

- Both POLAR’s were working in Antarctica this year.  POLAR SEA was originally scheduled to support a search for the ENDURANCE, but this was cancelled due to inadequate funding. However the presence of the B-15 iceberg grounded near McMurdo is making ice clearing very difficult and required the use of both POLARs. This has been demanding work with the usual resulting casualties to the engineering plants. At the moment the POLAR STAR is still available to support Arctic West work but this may change.

- May need two icebreakers next year if B-15 still there and ice conditions warrant.

- Discussed role of AICC in post cruise debriefs.  The Coast Guard considers these to be very valuable and will continue them whether or not the AICC continues them.  They do feel that the involvement of AICC adds to the benefit of these debriefs and hope that they continue the effort. Both the face-to-face debrief for AMORE and the phone conference debrief for ALTEX went well.  The phone conference allowed the participation of HEALY’s CO and key officers.

- Dave Forcucci reported briefly on Pac Area activities.  LCDR April Brown is in the Antarctic with the POLARs.  ENS Lance Tinsman is assigned to the icebreaker officer for at least another year.  Dave’s position in support of HEALY is in the process of being made a permanent position.

# 2001 Science Ops Debriefs (Lisa Clough)

The following list of topics was used in the debriefs (modified from Antarctic debrief questions)

- How were communications with PACAREA (Dave, April, and Phil) and the ship (CO, XO, MSO, MSTC or MST1) before the cruise? Ways to improve?

- Any environmental or permitting areas that arose during the cruise?  If yes, how smooth did the process(es) go?  From CG side, did the scientists follow procedures to obtain clearances, permits etc.  Suggested improvements?

- Logistics/ Cargo- Were the shipments on time?  Were special handling requests met? (Frozen things kept frozen, etc.)

- Construction- Was anything built or modified on board?  How did that go?  Damage Control/ scientist interactions?

- Information Technology- e-mail, computer, Inmarsat, radio support?

- Laboratory operations- scientific support for everything from operations to hazmat to familiarity with equipment

- Laboratory equipment- comments on malfunctions, desires for upgrades, needed new equipment

  - SeaBeam specific questions:

    - How much real-time watchstander effort was required?

    - How much ping editing was done in the post processing?

In both cases, who provided the people (CG or scientists?); who was responsible for training the people?

- Diving support

- Science technical services- seawater systems, climate control rooms, winches, etc.

- Small boat ops

- Helo ops

- Food service

- Housing/ janitorial

- Safety- particularly deck ops (AICC will probably need to consider both scientist’s view of ops, and CG’s view of scientists)

- Administrative services

- Medical- For ARVOC includes required suites of physicals

- Travel- As above probably more an ARVOC issue than AICC as we all make our own travel arrangements

- Ship operators- interactions between bridge and scientists, nightly meetings, etc.

- Any other comments

- Plans for next trip if relevant.

The following summary of items learned from the debriefs was reported and discussed during the AICC meeting :

1.  pre-cruise communications

AMORE

- Contacts for various responsibilities on the ship must be provided to the scientists.  Coast Guard: If everything goes through the science officer (OPS), this can be parceled within the Coast Guard.  AICC & Coast Guard: All pre-cruise communications to Coast Guard should be to MSO and cc'd to CO, XO, OPS, & Dave Forcucci. List of key personnel and pending changes should be available on the web and in cruise planning documents.

- Hand-off of communications: when is a given item handed off from PACAREA to the ship? This should be clarified and both should be kept in the loop.

- Communications are critical in the cruise planning process.

ALTEX

- Bellingham et al. emphasized need for pre-cruise planning and meetings and the need for all key personnel to be present.

- Dave Forcucci is working on a pre-cruise questionnaire based on existing forms from other institutions.

2.  clearances/permits

AMORE

- Science community needs update from State Department on how to handle issues. Information on pre-cruise and post-cruise responsibilities should be included in cruise planning manual. This subject will be discussed further at the next AICC meeting (in DC).

- Coast Guard works with scientists and then the Coast Guard (Dave Forcucci) submitted (electronically) the clearance request to the State Department.  The Coast Guard must be kept in the loop regarding cruise changes since they may affect the clearance.

- Blanket permissions can be a problem.  As an example, requesting permission for CTDs but then doing none can present a problem because you have to report (and prove) that you did not do any.  It was stressed that the post-cruise report should be highly specific regarding what was and what was not done and what data can and will be provided.

ALTEX

- Ship needs to have copy of clearances on board.

3.  logistics/cargo

AMORE

- Importance of contact person was stressed.  Coast Guard replies they need to know in advance what is being sent, and when. The MSO will be the Coast Guard’s point of contact and he will coordinate with the 1st Lt. and others.  Knowing the weights, sizes, etc. in advance is important.  Initial use of cruise planning forms similar to those used by Raytheon Polar Services (RPSC) and others can help in initial stages.

ALTEX

- Pre-cruise planning should deal explicitly with all shipments outside of the US.  Necessity of using professional freight forwarders for all non-domestic shipments.  Need to provide information regarding ship's agents to the scientists ahead of time.

- The limitations (sizes, weights) for handling cargo on the ship should be made clear.

4.  construction while on board

AMORE

- They wanted to add drawers to labs which others may not want. The Coast Guard was not prepared to do this.

ALTEX

- Did not want drawers and came prepared with shipping containers that served this purpose. These units worked well and maintains the flexibility of the lab arrangement.  The Coast Guard will retain information on these units as a suggestion for others.

- Ship was very helpful with last-minute needs.

5.  IT/computers

AMORE

- Need full-time computer expert on board the ship for hooking up computers and maintaining network.

- Specific suggestions were provided by AMORE group for improving TDRSS/TILT system which was great when it was working. Continued support for this system should be explored.

- Wireless LAN between ships was important in 2001.  May not be needed in 2002.  If it is needed in 2002 someone will need to set up an antenna ashore.

ALTEX

- Emphasized importance of having on-board computer expertise.

- Expectations of science party regarding ship-shore communications should be realistic, and it should be made clear what can be provided. The TIDRAS system would have been useful.

- Used Iridium system and recommend that the sign up process be part of the pre-cruise planning process so that it is completed before arrival at the ship.

6.  Lab operations

AMORE

- Very positive feedback from AMORE.  Need to make arrangements far in advance for 24-hour operations requiring MST support.

ALTEX

- Jim Bellingham stressed learning what ship can and cannot do.

- Science requirements must be made clear (cruise plan form) and ship needs to verify what can and cannot be provided. (ADCP requirements fell through the cracks on this cruise)

- Mike Van Woert brought up station keeping (HEALY has a hard time with DP above 20 knots wind in open seas - ship is spec'd only to 20 knots), maintaining wire angle, ADCP support.

7.  Equipment

AMORE

- Scientists must supply 24-hour SeaBeam watch if needed.

- One of the freezers went off. Need to determine who checks operations at sea (daily?).

ALTEX

- ADCP issues were identified.

8.  Diving

- There was no diving on either cruise.

9.  Technical services

AMORE

- Should the ship carry spare dredge wire?  The wire must be spooled under tension, and that is difficult.  POLARSTERN wire was stronger, but this was not an issue.  Coast Guard does have a 3/4" wire Lebus shell, but this is harder to handle, so not clear yet if it should be purchased and installed on the drum.  Experience gained early on made for successful ops during the rest of AMORE.  This is less an issue in small coring and more an issue in dredging.  Also an issue in very long coring.

ALTEX

- Some feeling that 'fewer MSTs with six-year rotation' would be better than 'more MSTs with shorter rotation'.

- More heating in port side aft hanger needed. The use of portable heating was discussed.

- Lights for the cold room.

- Better maintained dark room.  There was AICC discussion on wisdom of seeing that dark rooms remain usable as alternative lab space since they are rarely used as photographic darkrooms. At the same time the capability for a dark room should be retained.

10.  Small boat ops

ALTEX (none on AMORE)

- Planning manual should make clear what is and is not possible.

- Limits of small boat operations (mostly personnel) were established during this cruise.

11.  Helos

BOTH

- Scientists need to understand Coast Guard helo regulations, including what other operations can be done concurrently.  An understandable summary of this information should be available to the scientists.

- Chief pilot should be at planning meetings.

12.  Food

AMORE

- More nutritious breakfast cereals?

- On a more serious note, there is interest in having the meal billing sent directly to NSF. This appears to be possible. A system similar to what is used on POLAR class icebreakers was suggested.

- If not directly billed, pre-cruise planning materials should make the process very clear to all scientists.

13.  Housing/janitorial

AMORE

- Adding a Sauna was suggested.

- Make clear who is responsible for cleaning each space, especially those spaces that are the responsibility of scientists. In particular some “common” spaces such as heads near lab spaces should be clearly identified as to responsibility.

14.  Safety

AMORE

- CTD casts from the stern raised some safety issues with regard to moving the CTD across the icy deck. Logistical problems with keeping sensors and water from freezing are presented as well.  CTD casts from the starboard side in ice can be impossible to do safely under some conditions, forcing the use of a stern launch. Coast Guard now washes ice off the decks with warm salt water.

- Many scientists will be new to working in arctic conditions and pre-cruise materials should make it clear what they should bring to be properly prepared. There was some discussion about safety equipment/clothing that would be provided by the ship and that should be provided by the PI or individual scientist. The ship provides exposure suits, hard hats and Mustang suits. Other equipment can be obtained through the grant process.

ALTEX

- Procedures for working on ice in the dark should be refined and made clear in cruise planning materials.

- Increased lighting for night time operations was recommended.

15.  Administrative

AMORE & ALTEX

- What should scientists bring in terms of spares for ships equipment such as printers, copiers, etc.?  This should be made clear. Why not have NSF provide an inventory of spares?  This is especially an issue for the large plotters.

16.  Medical

AMORE & ALTEX

- Both groups raised the issue of whether or not physicals should be required. Scientist physical are not required right now.  Simon Stephenson said that the Arctic program needs a review of this matter.  No way to police this yet.  Not clear what direction should be taken.  This is a matter for NSF and the Coast Guard.  There was a lively discussion, including a note that this is also a matter of long ongoing discussion within UNOLS.  At the moment, scientists are encouraged to seriously tackle their health issues prior to going to sea, and to have all relevant information available to those who will be responsible for medical matters at sea.  NSF is aware that in the Arctic there is  not one answer that fits all needs.

- Coast Guard does have a medical form, and appreciates having these far enough in advance to know what changes, if any, in medical kit stocking (and staffing?) may be necessary.

18.  Ship operations

AMORE & ALTEX

- Nightly meetings are critical to a successful cruise.

19.  Other

AMORE

- When planning two-ship operations the Coast Guard needs to receive a copy of any MOU well in advance so that they are aware of any commitments or restrictions in operations.

ALTEX

- Lights for night operations could be improved.

- 'Four-season operations' statement is felt by some in ALTEX to be misleading.  Swift strongly disagreed, stating that HEALY is indeed 4-season capable, especially in first-year ice and MIZ. It turns out that the scientists were apprised of the fact that this was a first-time winter op and there would be certain limitations, some of which were specified.  Value of taking and distributing minutes from pre-cruise meetings was noted.

- More deck crew needed for some operations.

- Night time operations - Chief Scientist needs to state requirements for such.  Expectations will vary based on CO views, ice conditions, etc.

Coast Guard debriefs from 2001 cruises (plus/minus)

The Coast Guard held debriefs with Scientists from the 2001 cruises and developed their own list of pluses/minuses/action items.  This list was reviewed and discussed during the meeting.

The following is a summary of the on board debrief documents based on notes taken at the meeting.  A complete report of the debriefs can be obtained from the Coast Guard.

HEALY onboard debriefs - AMORE mission

Action items

- ESU Seattle has found that TILT connector on HEALY wasn't working.  Unit has been sent back to NASA for replacement.

- Virus scan all laptops before they come on board.  Virus checking software has been installed on server.

- Seabeam needs a high-resolution display onboard for crew.

- Obtain insulated covered area for the CTD.

PLUSes

- 90 successful dredges in ice.  0.68" coax used for three of the deeper dredges.  In areas with 8/10's ice most dredges were successful.  In 9/10's first year ice the ops also worked well.

- Ability to make on-the-spot evaluations about whether or not to proceed with dredging.  Sometimes ice would close up and op had to be cancelled.

- Conservative approach to dredging - don't bring up too much material - worked.  HEALY never broke a weak link.

- AMORE trip filmed a lot of deck/ship ops.  CG has asked Dr. Langmuir for a copy of the tapes to use for training purposes.

- Letting senior scientists steer the ship helped provide a reality check of what had to be accomplished for ship maneuvering.

- Seabeam worked well.  Kudos to Greg Kurras for skill with post-processing.

MINUSes

- CTD operations on stern in really cold conditions are extremely difficult.  Can maneuver ship to keep CTD out of wind, but the temperature basically freezes CTDs before they can get into the hangar.

- Polarstern complicated operations, but it was useful learning to work with another ship.

HEALY onboard debriefs - ALTEX mission

Action items

- For communications with AUV, need to make scientists aware of frequencies that HEALY is ready to monitor.

- Need to make scientists aware that they need to plan for helo ops to keep up proficiency of pilots.

PLUSes

- Were able to deploy, track and recover AUV despite the problems associated with the late season.

- Early comms with PI’s made scientists aware of TIDRAS communications problems allowing them to set up alternatives.

- Were able to accomplish much of the JPL/NIC work during the night time hours by coordinating with ALTEX schedule.

MINUSes

- AUV recovery problems.  Added reflective tape to AUV that made it easier to see and recover.

- Station keeping in ocean water.  Ship is what it is, but need to make scientists better aware of realistic capabilities.

- Helo ops were ruled out during AUV work.  Often too windy or too dark for helo ops anyway.

# Cruise planning questionnaire

- AICC members to review draft.  Include email addresses, cruise objectives.  Review Palmer’s questionnaire as it is more complete.

- CG is putting it together by following examples already available.

- Living document that will be made available on the web.  HEALY will continue to change as they learn and have more experience.

- Check RPSC questionnaire to get more information; don't re-invent the wheel.

Suggestions

- New section called "Scientific Goals or Objectives."

- Request email addresses.

- Need shipping box - items, sizes, weights, etc.

# POLAR STAR SLIPP Assessment

- Viewed as a complete success.  Only 1.5 days lost due to really low (-50o C) weather.

- Build weather shelter for safety.  Bad weather caused some damage to equipment.  Recommend that MSTs constantly check tie-downs.

- Pre-cruise comms with ship went well, but need to improve ship-to-shore comms.

- Only two equipment failures mentioned.

- Need to improve shipboard computer facilities.

# Wrap-up of Post-Cruise Assessments

- Results of debriefs should come out with recommendations and action items.

- Those should be forwarded to the CG and to NSF/funding agencies.

- Also forward to the PI to make sure that write-ups actually reflect what the PI's wanted to convey.

- AICC should follow up on what happens with the recommendations.

- AICC should also play a role in prioritizing the action items.  At AICC meetings we should not necessarily discuss all of the action items.

# Clearances

- Liz Tirpak at State Department is working to streamline process for foreign clearances. She will address AICC at next meeting.  (A written report from her office is attached as an appendix).

- Native communities: some people were informed about SBI, but not all interested parties.  SBI ops will be happening during the whaling season north of Barrow.  Jackie Grebmeier is in touch with Native communities in Alaska to address the concerns.

- Simon Stephenson provided contact information for the Alaska Native Science Commission:

Patricia Longley Cochran

Executive Director

Alaska Native Science Commission

3211 Providence Drive

Anchorage, Alaska  99508

(907)786-7704 phone

(907)786-7739 fax

www.nativescience.org <http://www.nativescience.org>

www.nativeknowledge.org <http://www.nativeknowledge.org>

- Chief scientists will be encouraged/directed to talk to native communities of U.S., Canada, Greenland, Russia, basically wherever they will be working. Coast Guard should be kept in the loop and assist with this process if necessary.

# Scheduling - 2002

- UCGC still is unable to post schedules for the HEALY and POLARS on the web.

- POLAR STAR  - July 22 to October 7; schedule may be delayed by two weeks because POLAR STAR is getting "beat up" by ice in the Antarctic.  No timeline yet for how long the scheduled maintenance and repairs will take.  Need to have a conversation with the PI's/Funding agencies and make them aware of any delays and discuss the impact on their science. (Subsequent to the meeting the dates were confirmed to remain as originally scheduled)

- HEALY

April 27 		depart Seattle

May 6 to June 15 	SBI 		Nome - Nome (40 days)

June 17 to July 7	Keigwin	Nome - Dutch (19 days)

July 16 to Aug 25 	SBI		Nome - Nome (40 days)

Aug 27 to Sep 17 	Keigwin	Nome(?) - Barrow (21 days)

- Port for Keigwin will depend on logistics for vibra-core.

- POLAR SEA - no science presently scheduled, scheduled for repair, drydock, RIP and is the ship scheduled for Deep Freeze 2003.

# Scheduling - 2003

- Scheduling process will take place late in the summer.  CG will send tentative dates to potential attendees. All funding agencies will be invited.

- It is not guaranteed that HEALY will be in the eastern Arctic in 2003.  NSF's position is to let the science drive the ship ops.

- Not all shiptime requests in the system are still valid.  UNOLS will try to remove outdated requests.

# Scheduling - 2004

- SBI already locked in for 2004.

- All western Arctic requests.

# Scheduling - 2005

- All western Arctic requests for SBI-related work.

# Science of Opportunity

- A requested SOO cruise in the tropics was partially successful. Some sampling was not completed after scientists had left the ship under the assumption that Coast Guard would collect samples for them. Their position is that they had trained CG personnel and communicated their desires to ship.

- CG's position will be to direct potential SOO scientists to read the AICC policy.

- Need to make point to SOO scientists that they must have a science representative on the boat and cannot expect CG personnel to accomplish their goals.

# AICC is not directly involved in operations outside the Arctic,  but can make stronger statement that SOO's have traditionally been successful only 50% of the time.  Right now there is no pending science of opportunity.

Science Modifications, Infrastructure and Equipment

- HEALY will get new ADCP.  RDI will participate in 3 day shakedown cruise.

- Up to SBI to determine what to do about uncontaminated sea water requirement.  No fix during current overhaul

- HEALY’s next dry docking is Jan 04.

- Need to prioritize requirements especially those generated during 01 TEST cruise.

ADCP

- Should be shipped from RDI on Feb. 15th.

- Specification for installing it exists.

- There are plans for installing it during dry dock.

- Also during dry dock, plan to put the velocimeter in the well.

- There are also plans for testing the system (with C. Flagg) after HEALY gets out of drydock.   Test will take place in ~1000 meter water depth.

Seawater systems

- Swift:  SBI underway sampling and monitoring won't be too adversely affected with seawater flow as it presently exists. Ways to continue sampling while in ice are being examined.

- Glenn Cota's problem is with ambient seawater for incubators which is a bigger problem for which there is not an identified solution.

- CG: Nothing has been done with the SW system since the last meeting and there's no plan to modify the system until the next scheduled drydock.

- CG:  There's no guarantee that uncontaminated seawater can be provided 24/7 when HEALY starts ice-breaking operations.

Comms and SDN

Jim Moore will participate in SBI as the person in charge of these items.  He wasn't able to attend this meeting but will keep AICC informed about SBI needs/recommendations.

Lists of items that needed to be fixed aboard HEALY

- There was a long list of items to be addressed that was provided to the CG from the test cruise.  Some of the items were addressed but others were not.  It is time to review the list, determine which items were not addressed and prioritize the items to be accomplished.

- Part of the issue is who provides the funding for the repairs.  Some comes from the CG but others must help cover costs.

- Plan is to form a small working group to evaluate the accomplishments, eliminate items that are no longer relevant and prioritize remaining tasks.

SDN on Polars

Not working according to Dr. Grebmeier's report, but no one at this meeting has the information to work on the problem.

SDN on HEALY

- Two SGI's were meant to be dedicated for Seabeam post-processing; others were on the network despite the comment of one ALTEX PI to the contrary.

- Networking for personal computers was not at the level that some of the PI's would have liked.

- Bottom line is that there needs to be dedicated person or persons whose function is to manage the network for the ship-provided science computers as well as the computers that the scientists bring on board.

- Personnel changeover may have contributed to lack of progress.

# Technical Support

- Long discussion.  Suggestion to follow IT model on UW/UNOLS ships.  CG needs to establish level of support it can supply using MSTs, ETs.

- AICC recommends NSF puts out RFP for computer support for HEALY.  PIs must provide their own support but a baseline capability must be provided.

Technical Support for HEALY

- Was requested by PI's for all of the 2001 programs.

- ESU has drafted an RFP (or sources sought notice) for network support services.

- ESU support will likely be land-based or in-port to set up the systems.  There was not a request for a sea-going support person.

- Fundamental cultural difference between the way CG and science community support computers.  Can ESU RPF provide the type of support that science community is expecting?

- UNOLS institutions are either very specific about what computer services are provided and scientists just have to use it, or they send a highly trained technical person out as a standard part of ship's complement.

- SBI is looking at bringing ~20 different science groups out and allowing them to interact in a web-like environment on board the ship to improve data integration.

- NSF position is that effective network management is worth paying for if it improves the shipboard science return.

- A potential solution for 2002 is to ask SBI to set up networking for Keigwin so that there is a) good network support throughout the summer, and b) there isn't a fundamental reorganization of the SDN between the staggered SBI and Keigwin programs.

- Recommend that MST1 Kuhn present a very specific description of what the CG is planning to provide in terms of network support and computers.

- A potential recommendation to the funding agencies: We have reached the point where AICC and CG agree that there has to be funding provided to support a shipboard technician in the same style as one of the UNOLS ship operators technician groups.

- Bear in collective mind that the SDN will continue to evolve.

# Sea Beam

- Discussion concerning support level required for continuous operations.  Use ALTEX data in non-supported role to examine quality of data.  CG needs parameters identified for their role in providing support for continuous ops.  Should AICC make a recommendation that funds be found for dedicated tech?  Non-supported data should have disclaimer stating the level of quality control (or lack thereof).

# Equipment Procurement Process

- Discussion about “ownership” when equipment is to be swapped to another vessel, institution.  Who supports maintenance of such gear?  NSF should send letter clarifying all aspects of issue including inventory control and transfer of ownership or custody when funding equipment purchases.

# Planning Guides

- Comms between all parties needs to be stressed when working on large vessel such as HEALY.  Daily comms on cruise deemed essential.

- Should Chief Scientist receive appointment letter as is done for Antarctic?  AICC should make a recommendation concerning this.

- CG actually writes Planning Guide but AICC should provide review.  Planning Guide for POLAR’s is in progress.

Science Diving

- AICC and CG should review diving instructions and make recommendations for changes

# Towing Bit Status

- Moving it is a major task; CG not in favor of moving it.  Need to examine potential alternative methods to do towing or alternative locations for towing bitt. AICC to make recommendation.

# Polar Class Replacement

- Delay until Sept meeting when Arctic Research Commission will be present.

# Multi-Beam Sonar

- Need a GPS aided inertial navigation unit that is independent of gyro input and would work at any latitude.  This would cost approximately $100K.  Consensus is that the AICC draft a letter of recommendation with justification and specifications. Probably in FY05 budget at earliest.

# Future Roles for AICC

- Generate action items and recommendations identified by each group (NSF, AICC, CG)

# AICC Membership

- Updated AICC and AICC-Plus email list.

- Reviewed membership rotation dates and potential candidates.

- Need a new member (possibly two) by September to replace Kelly Falkner and Jim Swift.

# Next Meeting

- At NSF in Arlington, Va on 23 and 24 Sept 2002